**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 23 October 2022 |
| Team ID | PNT2022TMID18845 |
| Project Name | Project – IOT-Based Safety Gadget for Child Safety Monitoring and Notification |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, and password, and confirming my password. | 4 | High | Guna devi |
| Sprint-1 | Confirmation Email | USN-2 | As a user, I will receive a confirmation email once I have registered for the application | 4 | High | Jayabalanand |
| Sprint-1 | Authentication | USN-3 | As a user, I can register for the application through Gmail and mobile app. | 4 | Medium | Mujamil Basha |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application by entering email & password | 4 | High | Guna devi |
| Sprint-1 | Dashboard | USN-5 | As a user, I need to be able to view the functions that I can perform | 4 | High | Manjunath |
| Sprint-2 | Notification | USN-1 | As a user, I should be able to notify my parent and guardian in emergency situations | 10 | High | Manjunath |
| Sprint-2 | Store data | USN-2 | As a user, I need to continuously store my location data into the database. | 10 | Medium | Manjunath |
| Sprint-3 | Communication | USN-3,1 | I should be able to communicate with my parents | 6 | Low | Mujamil Basha |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-3 | IoT Device – Watson communication | USN-1,4 | The data from IoT device should reach IBM Cloud | 7 | Medium | Mujamil Basha  Guna devi  Jayabalanand |
| Sprint-3 | Node RED- Cloudant DB communication | USN-5,2 | The data stored in IBM Cloud should be properly integrated with Cloudant DB | 7 | High | Guna devi  Jayabalanand  Manjunath |
| Sprint-4 | User – WebUI interface | USN-1,4 | The Web UI should get inputs from the user | 6 | High | Manjunath  Gunadevi  Jayabalanand  Mujamil Basha |
| Sprint-4 | Geofencing | USN-2,3,5 | The geofencing of the child should be done based on the geographical coordinates | 7 | High | Manjunath  Jayabalanand  Mujamil Basha |